## Slide 1: ERP Life Cycle
BY: PROF. Peter appiahene

## Slide 2: Introduction to ERP Life Cycle
Describes all phases of ERP deployment and management
Covers planning → post-implementation support
Critical for:
  Successful implementation
  Maximizing ROI
  Minimizing risk

## Slide 3: ERP Life Cycle Phases
Planning
Selection
Implementation
Support & Maintenance

## Slide 4: Phase 1 – Planning
Overview:
  Identifies ERP need and sets project goals
Key Activities:
  Define objectives and scope
  Conduct gap analysis
  Form ERP project team
  Create project plan & budget
  Develop change management strategy

## Slide 5: Phase 1 – Planning
Key Activities:
  Stakeholder communication
Outputs:
  Project charter
  Approved scope and budget
Importance:
  Sets foundation; avoids delays and misalignment

## Slide 6: Phase 2 – Selection
Overview:
  Evaluate and choose the best-fit ERP system
Key Activities:
  Define system requirements
  Evaluate vendors (features, cost, scalability)
  Request proposals or demos
  Analyze TCO and ROI
  Choose hosting type (cloud/on-premise)
Notes: TCO-TOTAL COST OF OWNERSHIP

## Slide 7: Phase 2 – Selection
  Four Main Pillars of TCO
  Acquisition & Implementation
  Operating Costs
  Maintenance & Support Costs
  End-of-Life (Disposal) Costs
Notes: TCO-TOTAL COST OF OWNERSHIP

## Slide 8: Phase 2 – Selection
  ROI
Notes: TCO-TOTAL COST OF OWNERSHIP

## Slide 9: Phase 2 – Selection
  Key ROI Indicators
  Payback Period: The length of time it takes for the business's operational gains to recover the initial implementation costs.
  Time to Value (TTV): How quickly the organization realizes noticeable benefits and improved workflows after going live
Notes: TCO-TOTAL COST OF OWNERSHIP

## Slide 10: Phase 2 – Selection
Key Activities:
  Select implementation partner
Selection Criteria:
  Industry fit
  Customization & integration options
  Vendor reputation & support
  Usability & training resources

## Slide 11: Phase 2 – Selection
Outputs:
  ERP vendor selected
  Contracts signed
  Implementation roadmap

## Slide 12: Phase 3 – Implementation
Overview:
  ERP system is configured, tested, and deployed
Key Activities:
  System design and configuration
  Data migration
  Customization & module integration
  Testing (unit, system, User Acceptance Testing)
  End-user training
  Pilot and Go-live

## Slide 13: Phase 3 – Implementation
Project Management Tips:
  Use agile/waterfall methods
  Monitor KPIs
  Maintain strong communication
Outputs:
  Operational ERP system
  Trained workforce
  Clean migrated data

## Slide 14: Phase 3 – Implementation
Challenges:
  Change resistance
  Data quality issues
  Training gaps
  Integration complexities

## Slide 15: Phase 4 – Support & Maintenance
Overview:
  Focuses on system stabilization and continuous improvement
Key Activities:
  Helpdesk support
  Bug fixing & tuning
  Patches & updates
  Ongoing training
  System audits & feedback collection
  Performance & security monitoring

## Slide 16: Phase 4 – Support & Maintenance
Outputs:
  Stable operations
  Satisfied users
  Enhanced system functionality
Importance:
  Maintains system value
  Prevents ROI erosion

## Slide 17: Summary Table – ERP Life Cycle
Phase | Objective | Key Deliverables
Planning | Prepare the organization | Scope, budget, team, change strategy
Selection | Choose the right ERP solution | Vendor, license, roadmap
Implementation | Deploy and configure the system | Live system, trained users, clean data
Support | Maintain and improve the system | Stable operations, ongoing user support

## Slide 18: ERP Life Cycle Best Practices
Secure executive support early
Collaborate across departments
Invest in change management & training
Use consultants for expertise
Track KPIs (cost, downtime, adoption)
Plan for scalability and upgrades

## Slide 19: Conclusion
ERP life cycle = strategic transformation, not just software setup
Success requires:
  Detailed planning
  Smart system selection
  Effective implementation
  Continuous support
When managed well, ERP drives long-term agility and growth